****

Visit our website : www.ncspl.net

Contact Person :- **Faisal Mahmood**

Email ID :- **faisal.mahmood@netsoftit.com**

Mobile no. :- **08527095250**

**[Developing new features + Upgrade of the software]**

**FMSFLEARNINGSYSTEMS.ORG**

**Table of Contents**

1. **Introduction**
2. **Statement of Work**
3. **Cost Proposal**
4. **Payment Schedule**
5. **Assumptions**

**1 Introduction :**

**NETSOFT** is an information technology company, providing customized software and web application. **NETSOFT** is a team of dedicated and highly skilled software professionals focused on providing world class IT solutions. We offer a variety of services in the area of Software and Web development.

**Our Team :**

We have a committed team of professionals with experience in variety of tools and platforms. Our developers keep themselves updated with the latest technology trends. Our skilled people share a common vision of growth.

**Our Leadership :**

**NETSOFT** is headed by young, enthusiastic, entrepreneur with a strong technical background. They possesses extensive experience in IT industry and has successfully implemented many large scale projects across various countries including India, United States, UK, Uganda, Singapore, UAE. There technical insights combined with excellent managerial skills ensure a continuous growth for the company following a unique business model.

**Our Belief** :

We believe in utilizing technology to make things simple and easy to use. We also believe in thinking ahead and delivering products or services that can fit well with upcoming future technologies.

**Global Vision :**

No IT product has physical boundaries and geographical restrictions when it comes to implementation. All our senior professionals and architects carry a global vision and foresight into ever evolving and challenging cross-border IT implementations. All our products come with future proof deliveries and the possibility of your business’s expansion into new areas & markets globally.

**Our Focus :**

Maximize the rewards of our diversity and delivery capabilities by providing end to end solutions, which are easy to maintain and upgrade. Modular Programming approach to provide innovative and easily manageable solutions, enabling customers all over the world to benefit from our services.

**2. Statement of Work :**

We abide by all our commitments and provide a world class customer support to our clients. Our team of Support Executives is available for help through telephonic conversations, email suggestions, and live online chat. Our persuasive policies ascertain that our clients treat us not just as a service provider, but as their authentic Technology Partners.

Our superbly planned technology offerings ascertain adaptability to client needs and bring out a unique solution for every business. Together with our persuasive team of software and application professionals we are gradually positioning ourselves at the horizon of the global IT community.

1.      Upgrade of the software (Version upgrade)

**Time required in development - 23 days**

**2. New Development**

1.      Customizable banner for new courses at the homepage.

2.      Customizable courses offered in the homepage.

3.      Customizable courses offered tab on the homepage.

4.      Customizable faculty details with photographs in the list of faculty sections.

**Time required in development of above 4 points - 12 days, need to work on both admin and user panel.**

**2a. Changes/Upgrade/Features in the Admin Panel**

1.       Mock test for all the courses with pattern – We have Sample test option but it is not according to the exam pattern

2.       Edit students profile without assigning them to any batch

3.       Different Criteria for different courses

a.       Separate sign up criteria for different courses

b.       For updating marks to be different for different courses

c.        Module wise promotion of student in all the courses

d.       For Closure report

4.       View password of a new registrant without assigning them to any batch

5.       Video lecture upload limit extension (20 MB currently)

6.       Assignment works like an exam and is time based we require assignments to be submitted at one go in any format be it word, pdf, excel etc.

7.       Mass mail does not work (Already informed)

8.       Auto generated e receipt for online payment

9.       Automated ID card generation

10.    Auto generated e certificates

11.    Assign answer sheet to faculty

**Time required in development - 14 days**

**2b. Changes/Upgrade/Features in Student Panel**

1.       Auto generated registration confirmation email

2.       Instant payment gateway for accepting online payment

3.       Edit reply function

4.       Increase word limit in Discussion forum

5.       Knowledge center, Publications, video capsules and audio pods (podcast) on the student panel

6.       Notice board / Pop up notifications

7.       Website functionality video in student’s panel

8.       Notification for reactivation of the exam

9.       Separate Expert faculty display for all the courses

**Time required in development - 12 days**

**2c. Changes/Upgrade/Features in Faculty Panel**

1.     Answer sheets available for evaluation. Faculty can add marks and comment which will have 2 options Save and submit. On submission marks would to be made available to admin and on approval by admin to      student

2.       Course wise Result status display

**Time required in development - 3 days**

**2d. New features for website or homepage**

1.       On opening Registration form it should ask if already registered or new sign up

2.       Website functionality/ Demo video on home page

3.       Forgot password functionality from the login page

4.       Admin approved direct testimonials on webpage

6.       Request a call back feature

7.       FAQ

**Time required in development - 8 days**

**3.  Chat bot (IBM Watson, AI)**

**Time required in development - 3 days**

**4. Can upload PPT, PDF for Induction in case not using the video feature(would be course specific)**

**Time required in development - 2 days**

**5. Recorded lectures with take notes feature - To note important points while watching the videos. These notes should also be reflect in the student's dashboard for the reference.**

**Time required in development - 5 days**

**6. Students of bacth can be divided into smaller groups for discussion and faculty can add response to these groups saperately. The post can be uploaded in text,Pdf,excel or in video format.**

**Time required in development - 14 days**

**7. Can be uploaded in word,pdf or video format and can be assigned to faculty for the evluation with remark feature and notification to admin feature.**

**Time required in development - 8 days**

**8. Calendar, Currently uploaded in pdf form and visible in homepage only, Monthwise display in the dashboard of student as well as faculty panel.**

**Time required in development - 5 days**

**9. News, Currently diplayes only on the home page and student panel, Needs to be visible in student's dashboad.**

**Time required in development - 2 days**

**10. Video conferencing, Icon is there but not functional, Connect the icon with mass mail so that we could keep a record of the webinars and the mass mail sent to the batches.**

**Time required in development - 3 days**

**11. Demo videos, Course fanctionality videos in the students panel, Can be displayed at the homecsreen and student's panel.**

**Time required in development - 2 days**

**12. Perfomance Sheet, Existing works for DFMA only, Require different criteria for different coures, Should include project work/assignments/group discussion and case study marks of every course**

**Time required in development - 4 days**

**13. Separate feature to add and assign case study to the batch in read only text, Pdf, Image or video (can also be shared through youtube embeded link) which can be assign to faculy for evaluation and the marks should also be reflected in performance sheet.**

**Time required in development - 10 days**

**14. Require an intractive dashboard at student panel with course calender, progress report, news and events section.**

**Time required in development - 10 days**

**15. On Screen Activity, Can be added to the resource material, exams or in the discussion forum to make it more interactive.**

**Time required in development - 8 days**

**16. Key learnings so far, Key learning feature at the end of study material but can be addded by the faculty from faculty panel.**

**Time required in development - 8 days**

**17. Progress graph of student, Current status to be visible to students as well as to the admin in permance sheet tab.**

**Time required in development - 3 days**

**3. Cost Proposal:**

|  |  |  |
| --- | --- | --- |
| **S.No.** | **Description / Task** | **Price** |
| **One time cost** | | |
| **1.** | Upradation of software | **110000.00** |
| **2.** | New features Development (2, 2a, 2b, 2c, 2d) | **180000.00** |
| **3.** | Chatbot (IBM Watson) | **10000.00** |
| **4** | Point 4 to 17 (84 Days \*4000) | **336000.00** |
|  | Total | **630000.00 + GST** |
|  | Discount 5% | **15000.00** |
|  | Net Total after Discount | **615000.00 + GST** |

**4. Payment Schedule :**

* On signing the contract: 50%.
* Rest 50%, after 1 month.

1. **Assumptions**

* Hosting and domain to be purchased by the customer.
* Customer will provide us the environment where website to be hosted.
* Cost of Image(s) are not included.
* Any third party tool is not included in the cost and contract.
* Image processing / video processing is not included in the cost.
* Any thing not mentioned in the proposal is not included.
* Development work will start after receving the advance payment.